## Slide 1: LECTURE 5 – Configuration Management

## Slide 2: Topics covered
Change management
Version management
System building
Release management

## Slide 3: Configuration management
Because software changes frequently, systems, can be thought of as a set of versions, each of which has to be maintained and managed.
Versions implement proposals for change, corrections of faults, and adaptations for different hardware and operating systems.
Configuration management (CM) is concerned with the policies, processes and tools for managing changing software systems. You need CM because it is easy to lose track of what changes and component versions have been incorporated into each system version.

## Slide 4: CM activities
Change management
  Keeping track of requests for changes to the software from customers and developers, working out the costs and impact of changes, and deciding the changes should be implemented.
Version management
  Keeping track of the multiple versions of system components and ensuring that changes made to components by different developers do not interfere with each other.
System building
  The process of assembling program components, data and libraries, then compiling these to create an executable system.
Release management
  Preparing software for external release and keeping track of the system versions that have been released for customer use.

## Slide 5: Configuration management activities

## Slide 6: CM terminology
Term | Explanation
Configuration item or software configuration item (SCI) | Anything associated with a software project (design, code, test data, document, etc.) that has been placed under configuration control. There are often different versions of a configuration item. Configuration items have a unique name.
Configuration control | The process of ensuring that versions of systems and components are recorded and maintained so that changes are managed and all versions of components are identified and stored for the lifetime of the system.
Version | An instance of a configuration item that differs, in some way, from other instances of that item. Versions always have a unique identifier, which is often composed of the configuration item name plus a version number.
Baseline | A baseline is a collection of component versions that make up a system. Baselines are controlled, which means that the versions of the components making up the system cannot be changed. This means that it should always be possible to recreate a baseline from its constituent components.
Codeline | A codeline is a set of versions of a software component and other configuration items on which that component depends.

## Slide 7: CM terminology
Term | Explanation
Mainline | A sequence of baselines representing different versions of a system.
Release | A version of a system that has been released to customers (or other users in an organization) for use.
Workspace | A private work area where software can be modified without affecting other developers who may be using or modifying that software.
Branching | The creation of a new codeline from a version in an existing codeline. The new codeline and the existing codeline may then develop independently.
Merging | The creation of a new version of a software component by merging separate versions in different codelines. These codelines may have been created by a previous branch of one of the codelines involved.
System building | The creation of an executable system version by compiling and linking the appropriate versions of the components and libraries making up the system.

## Slide 8: Change management
Organizational needs and requirements change during the lifetime of a system, bugs have to be repaired and systems have to adapt to changes in their environment.
Change management is intended to ensure that system evolution is a managed process and that priority is given to the most urgent and cost-effective changes.
The change management process is concerned with analyzing the costs and benefits of proposed changes, approving those changes that are worthwhile and tracking which components in the system have been changed.

## Slide 9: The change management process

## Slide 10: A partially completed change request form (a)
Change Request Form
Project: SICSA/AppProcessing Number: 23/02
Change requester: I. Sommerville Date: 20/01/09
Requested change: The status of applicants (rejected, accepted, etc.) should be shown visually in the displayed list of applicants.
Change analyzer: R. Looek Analysis date: 25/01/09
Components affected: ApplicantListDisplay, StatusUpdater
Associated components: StudentDatabase

## Slide 11: A partially completed change request form (b)
Change Request Form
Change assessment: Relatively simple to implement by changing the display color according to status. A table must be added to relate status to colors. No changes to associated components are required.
Change priority: Medium
Change implementation:
Estimated effort: 2 hours
Date to SGA app. team: 28/01/09 CCB decision date: 30/01/09
Decision: Accept change. Change to be implemented in Release 1.2
Change implementor: Date of change:
Date submitted to QA: QA decision:
Date submitted to CM:
Comments:

## Slide 12: Factors in change analysis
The consequences of not making the change
The benefits of the change
The number of users affected by the change
The costs of making the change
The product release cycle

## Slide 13: Change management and agile methods
In some agile methods, customers are directly involved in change management.
The propose a change to the requirements and work with the team to assess its impact and decide whether the change should take priority over the features planned for the next increment of the system.
Changes to improve the software improvement are decided by the programmers working on the system.
Refactoring, where the software is continually improved, is not seen as an overhead but as a necessary part of the development process.

## Slide 14: Derivation history
// SICSA project (XEP 6087)
//
// APP-SYSTEM/AUTH/RBAC/USER_ROLE
//
// Object: currentRole
// Author: R. Looek
// Creation date: 13/11/2009
//
// © St Andrews University 2009
//
// Modification history
// Version Modifier Date Change Reason
// 1.0 J. Jones 11/11/2009 Add header Submitted to CM
// 1.1 R. Looek 13/11/2009 New field Change req. R07/02

## Slide 15: Version management
Version management (VM) is the process of keeping track of different versions of software components or configuration items and the systems in which these components are used.
It also involves ensuring that changes made by different developers to these versions do not interfere with each other.
Therefore version management can be thought of as the process of managing codelines and baselines.

## Slide 16: Codelines and baselines
A codeline is a sequence of versions of source code with later versions in the sequence derived from earlier versions.
Codelines normally apply to components of systems so that there are different versions of each component.
A baseline is a definition of a specific system.
The baseline therefore specifies the component versions that are included in the system plus a specification of the libraries used, configuration files, etc.

## Slide 17: Codelines and baselines

## Slide 18: Baselines
Baselines may be specified using a configuration language, which allows you to define what components are included in a version of a particular system.
Baselines are important because you often have to recreate a specific version of a complete system.
  For example, a product line may be instantiated so that there are individual system versions for different customers. You may have to recreate the version delivered to a specific customer if, for example, that customer reports bugs in their system that have to be repaired.

## Slide 19: Version management systems
Version and release identification
  Managed versions are assigned identifiers when they are submitted to the system.
Storage management
  To reduce the storage space required by multiple versions of components that differ only slightly, version management systems usually provide storage management facilities.
Change history recording
  All of the changes made to the code of a system or component are recorded and listed.

## Slide 20: Version management systems
Independent development
  The version management system keeps track of components that have been checked out for editing and ensures that changes made to a component by different developers do not interfere.
Project support
  A version management system may support the development of several projects, which share components.

## Slide 21: Storage management using deltas

## Slide 22: Check-in and check-out from a version repository

## Slide 23: Codeline branches
Rather than a linear sequence of versions that reflect changes to the component over time, there may be several independent sequences.
  This is normal in system development, where different developers work independently on different versions of the source code and so change it in different ways.
At some stage, it may be necessary to merge codeline branches to create a new version of a component that includes all changes that have been made.
  If the changes made involve different parts of the code, the component versions may be merged automatically by combining the deltas that apply to the code.

## Slide 24: Branching and merging

## Slide 25: System building
System building is the process of creating a complete, executable system by compiling and linking the system components, external libraries, configuration files, etc.
System building tools and version management tools must communicate as the build process involves checking out component versions from the repository managed by the version management system.
The configuration description used to identify a baseline is also used by the system building tool.

## Slide 26: Build platforms
The development system, which includes development tools such as compilers, source code editors, etc.
  Developers check out code from the version management system into a private workspace before making changes to the system.
The build server, which is used to build definitive, executable versions of the system.
  Developers check-in code to the version management system before it is built. The system build may rely on external libraries that are not included in the version management system.
The target environment, which is the platform on which the system executes.

## Slide 27: Development, build, and target platforms

## Slide 28: System building

## Slide 29: Build system functionality
Build script generation
Version management system integration
Minimal re-compilation
Executable system creation
Test automation
Reporting
Documentation generation

## Slide 30: Minimizing recompilation
Tools to support system building are usually designed to minimize the amount of compilation that is required.
They do this by checking if a compiled version of a component is available. If so, there is no need to recompile that component.
A unique signature identifies each source and object code version and is changed when the source code is edited.
By comparing the signatures on the source and object code files, it is possible to decide if the source code was used to generate the object code component.

## Slide 31: File identification
Modification timestamps
  The signature on the source code file is the time and date when that file was modified. If the source code file of a component has been modified after the related object code file, then the system assumes that recompilation to create a new object code file is necessary.
Source code checksums
  The signature on the source code file is a checksum calculated from data in the file. A checksum function calculates a unique number using the source text as input. If you change the source code (even by 1 character), this will generate a different checksum. You can therefore be confident that source code files with different checksums are actually different.

## Slide 32: Timestamps vs checksums
Timestamps
  Because source and object files are linked by name rather than an explicit source file signature, it is not usually possible to build different versions of a source code component into the same directory at the same time, as these would generate object files with the same name.
Checksums
  When you recompile a component, it does not overwrite the object code, as would normally be the case when the timestamp is used. Rather, it generates a new object code file and tags it with the source code signature. Parallel compilation is possible and different versions of a component may be compiled at the same time.

## Slide 33: Agile building
Check out the mainline system from the version management system into the developer’s private workspace.
Build the system and run automated tests to ensure that the built system passes all tests. If not, the build is broken and you should inform whoever checked in the last baseline system. They are responsible for repairing the problem.
Make the changes to the system components.
Build the system in the private workspace and rerun system tests. If the tests fail, continue editing.

## Slide 34: Agile building
Once the system has passed its tests, check it into the build system but do not commit it as a new system baseline.
Build the system on the build server and run the tests. You need to do this in case others have modified components since you checked out the system. If this is the case, check out the components that have failed and edit these so that tests pass on your private workspace.
If the system passes its tests on the build system, then commit the changes you have made as a new baseline in the system mainline.

## Slide 35: Continuous integration

## Slide 36: Daily building
The development organization sets a delivery time (say 2 p.m.) for system components.
  If developers have new versions of the components that they are writing, they must deliver them by that time.
  A new version of the system is built from these components by compiling and linking them to form a complete system.
  This system is then delivered to the testing team, which carries out a set of predefined system tests
  Faults that are discovered during system testing are documented and returned to the system developers. They repair these faults in a subsequent version of the component.

## Slide 37: Release management
A system release is a version of a software system that is distributed to customers.
For mass market software, it is usually possible to identify two types of release: major releases which deliver significant new functionality, and minor releases, which repair bugs and fix customer problems that have been reported.
For custom software or software product lines, releases of the system may have to be produced for each customer and individual customers may be running several different releases of the system at the same time.

## Slide 38: Release tracking
In the event of a problem, it may be necessary to reproduce exactly the software that has been delivered to a particular customer.
When a system release is produced, it must be documented to ensure that it can be re-created exactly in the future.
This is particularly important for customized, long-lifetime embedded systems, such as those that control complex machines.
  Customers may use a single release of these systems for many years and may require specific changes to a particular software system long after its original release date.

## Slide 39: Release reproduction
To document a release, you have to record the specific versions of the source code components that were used to create the executable code.
You must keep copies of the source code files, corresponding executables and all data and configuration files.
You should also record the versions of the operating system, libraries, compilers and other tools used to build the software.

## Slide 40: Release planning
As well as the technical work involved in creating a release distribution, advertising and publicity material have to be prepared and marketing strategies put in place to convince customers to buy the new release of the system.
Release timing
  If releases are too frequent or require hardware upgrades, customers may not move to the new release, especially if they have to pay for it.
  If system releases are too infrequent, market share may be lost as customers move to alternative systems.

## Slide 41: Release components
As well as the the executable code of the system, a release may also include:
  configuration files defining how the release should be configured for particular installations;
  data files, such as files of error messages, that are needed for successful system operation;
  an installation program that is used to help install the system on target hardware;
  electronic and paper documentation describing the system;
  packaging and associated publicity that have been designed for that release.

## Slide 42: Factors influencing system release planning
Factor | Description
Technical quality of the system | If serious system faults are reported which affect the way in which many customers use the system, it may be necessary to issue a fault repair release. Minor system faults may be repaired by issuing patches (usually distributed over the Internet) that can be applied to the current release of the system.
Platform changes | You may have to create a new release of a software application when a new version of the operating system platform is released.
Lehman’s fifth law (see Chapter 9) | This ‘law’ suggests that if you add a lot of new functionality to a system; you will also introduce bugs that will limit the amount of functionality that may be included in the next release. Therefore, a system release with significant new functionality may have to be followed by a release that focuses on repairing problems and improving performance.

## Slide 43: Factors influencing system release planning
Factor | Description
Competition | For mass-market software, a new system release may be necessary because a competing product has introduced new features and market share may be lost if these are not provided to existing customers.
Marketing requirements | The marketing department of an organization may have made a commitment for releases to be available at a particular date.
Customer change proposals | For custom systems, customers may have made and paid for a specific set of system change proposals, and they expect a system release as soon as these have been implemented.

## Slide 44: GROUP MEMBERS
FESTUS BENJAMIN – 2017-04-01547
KAREEM SAPI – 2017-04-01560
RICHARD KYANDO – 2017-04-01565
BENEDICT KABOYOKA – 2017-04-07310
RAMADHAN MARIJANI – 2017-04-07275